SKRUM Meeting

March 11th

What did you complete since the last meeting?

As a whole we just drew up pictures of exactly who is doing what, how far to go with each, and conditions if someone is falling behind, or finishes early, with specific buttons, functions, Activities, etc.

What will you accomplish before the next meeting?

Bryan Hilldrup : Worker Main screen start

Paul Guller : Primary 4 tabs start

Avery Rector : Progress into Login, now considering logout function also by sprint 1

Peter George : Working main Manager screen, customizeable nameplate, menu bar working, message button clickable, not directed yet

Do you have anything that's getting in the way of doing your work?

Bryan Hilldrup : Work/classwork

Paul Guller : work/classwork

Avery Rector : work/classwork

Peter George : Midterm and other project, very busy week

What insights have you made?

Bryan Hilldrup : Probable restructure workload, take over Worker main side post password, focus SQL more after Sprint 1 to maximize

Paul Guller : NA

Avery Rector : Found excellent source for login learning, utilizing prefabs is proving beneficial

Peter George : We have sort of overlooked writing coded tests, need to bring up at next meeting.

Do any changes to the project need to be made as a result of your work?

Bryan Hilldrup : no

Paul Guller : no

Avery Rector : no

Peter George : Yes (We need to start doing TDD more efficiently, somehow)