SKRUM Meeting

March 13th

What did you complete since the last meeting?

Bryan Hilldrup : Began implementation of the “workers” home screen and tests

Paul Guller : Progressing on GUI screens

Avery Rector : Progressing on login screen

Peter George : Project planning, schedule library meeting, coordination and reservation. Scrum point. No code done today

What will you accomplish before the next meeting?

Bryan Hilldrup : Finish graphical implementation of workers screen

Paul Guller : Have some solid headway into the 4 object screens

Avery Rector : Basic functioning login, tests, start intents

Peter George : handle scrum, prep for heavy group coding day, create activity separate for testing alone

Do you have anything that's getting in the way of doing your work?

Bryan Hilldrup : school/work

Paul Guller : school/work

Avery Rector : school/work

Peter George : school

What insights have you made?

Bryan Hilldrup : Made advancements on how to integrate SQL to Java

Paul Guller : na

Avery Rector : na

Peter George : Planning takes a lot of time and coordination, especially involving larger blocks of time

Do any changes to the project need to be made as a result of your work?

Bryan Hilldrup : no

Paul Guller : no

Avery Rector : no

Peter George : no